## Slide 1: Agile Design and SCRUM
Brent M. Dingle, Ph.D.
“For the last few centuries, … science has been attempting to
break matter down into ever smaller bits, in the pursuit of understanding.
And this works, to some extent...
but putting things back together in order to understand them is harder,
and typically comes later in the development of a scientist
or in the development of science.”
- Nicholas A. Christakis, M.D., Ph.D.

## Slide 2: Setup
Agile Design and SCRUM
  There are many books and theories and strategies on this
  Read them if you have time
A simplified overview follows
  Detailed for this course
    Every business manages things the same but different
      This course is no exception

## Slide 3: Main Points and Goals of Teamwork
Everyone must work
Communication must exist
Team Progress must be measurable
Individual Progress must be measurable
Everyone is accountable
Deadlines must be met
  Product must be delivered

## Slide 4: Traditional vs Scrum Comparison
Command and Control
Plan what you expect
Enforce the plan, sometimes regardless of changing conditions
Estimate everything up front
Delivery at end (of contract)
Traditional
Old project management concepts
were not very adaptive
Planning was assumed to be absolutely
correct at the beginning
and nothing would go wrong
Most companies today have
switched to more
AGILE
and adaptive management
and planning strategies…

## Slide 5: Traditional vs Scrum Comparison
Command and Control
Plan what you expect
Enforce the plan, sometimes regardless of changing conditions
Estimate everything up front
Delivery at end (of contract)
Self-directed teams
Learn as we go
Plan for changes
Embrace change to deliver best product
Use Inspect and Adapt
Continuous delivery of working functionality
Traditional
Scrum
We will be using a SCRUM
based Agile Design Approach

## Slide 6: Traditional vs Scrum Comparison
Self-directed teams
Learn as we go
Plan for changes
Embrace change to deliver best product
Use Inspect and Adapt
Continuous delivery of working functionality
Scrum
We will be using a SCRUM
based Agile Design Approach
This is consistent with Iterative
and Rapid Prototyping Design
Command and Control
Plan what you expect
Enforce the plan, sometimes regardless of changing conditions
Estimate everything up front
Delivery at end (of contract)
Traditional

## Slide 7: Sprints
Our application of SCRUMs and Agile Design
  Divides time into Sprints
    Typically each sprint is 2 weeks long
Team sizes range from 4 to 8 people
  Depending on enrollment

## Slide 8: Simple Summary
Develop from Success to Success
What did you get done?
What will you do next?
What is in your way?
Continually thinking:
starting and completing when?

## Slide 9: Early Sprints
First/Early Sprints Should Focus on
  Getting Organized
  Getting reference material and rules in place
  Planning and Testing
  Getting to a mockup of your game quickly
  Determining what needs tested
    and how and when and by who
Plan for iterations

## Slide 10: Every Week
Every week (roughly every Sunday night) each team MUST create a “build”
  It must be “runnable” and testable
    If something prevents the project from running
      Then it is NOT done and should NOT be in the build
      Test everything before committing
This means
  every Monday you have a deliverable product
    features should increase each week

## Slide 11: Every Sprint
Presentations should
  Demonstrate what was done/added/improved
    Highlight what each team member contributed for the current sprint
  Indicate what will be done in the next sprint
  Briefly mention anything preventing progress
  Also
    Every team member should speak
    The team should look like a team and act like a team throughout the presentation
At the End of Every Sprint Deliverables are Due
  Presentation/demo/video of the game (in-class)
  Evaluations on other team members
  Begin planning for next Sprint
  Other tasks as needed
    check with instructors each sprint
What did you get done?
What will you do next?
What is in your way?
Continually think:

## Slide 12: History of Scrum
1986: Scrum was first defined as
  a flexible, holistic product development strategy where a development team works as a unit to reach a common goal
    Hirotaka Takeuchi and Ikujiro Nonaka
    Paper: New New Product Development Game
Scrum is an iterative and incremental agile software development framework for managing software projects and product or application development.
ASIDE: In rugby football, a scrum refers to the manner of restarting the game after a minor infraction
Scrum enables the creation of self-organizing teams by encouraging communication between all team members and disciplines in the project.

## Slide 13: What is SCRUM
Scrum is an iterative and incremental agile software development framework for managing software projects and product or application development.
Scrum enables the creation of self-organizing teams by encouraging communication between all team members and disciplines in the project.
iterative incremental agile framework managing development
enables self-organizing teams by communication
1986: Scrum was first defined as
  a flexible, holistic product development strategy where a development team works as a unit to reach a common goal
    Hirotaka Takeuchi and Ikujiro Nonaka
    Paper: New New Product Development Game
ASIDE: In rugby football, a scrum refers to the manner of restarting the game after a minor infraction

## Slide 14: How to SCRUM
SCRUMs occur every day (every class)
  Short status report of each team member
  Answer 3 questions:
What did you get done? (since the previous scrum)
What will you do next?
What is in your way?
This includes
an ESTIMATE OF WHEN
it will be completed

## Slide 15: Scrum Roles
Who are the Participants
  Scrum Team Members (“The Team”)
  Scrum Master
  Product Owner
  Stakeholders / Everyone Else
The Students
The Instructor(s)
Sometimes a Student

## Slide 16: Scrum Roles: Team and Ground Rules
The key to Scrum is operating as a team
The longer a team is together, the more effectively it operates
Creating a set of “ground rules” may help create a more collaborative environment to operate within as a team

## Slide 17: Scrum Roles: Team and Ground Rules
The key to Scrum is operating as a team
The longer a team is together, the more effectively it operates
Creating a set of “ground rules” may help create a more collaborative environment to operate within as a team

## Slide 18: Scrum Roles: Scrum Master
Facilitates the Scrum Framework
  Upholds Scrum values and practices
  Oversees the Scrum Meetings
Helps the team be as efficient as possible
  Works for the Team
  Facilitates continuous improvement
  Helps remove barriers
Enables the team to accomplish Scrum

## Slide 19: Scrum Roles: Product Owner
Ultimate responsibility and authority
  Interface to the customer
  Conveys the vision to the team
  Determines when a feature is done
    implicit link to quality
  Single person, not a committee
  Is available to the team

## Slide 20: Framework Overview
Product Backlog
Sprint Backlog
Daily Scrum Meeting
Potentially Shippable
(Incremental)
Product
24 hours
1-5 weeks
Sprint Planning
Part 1
Sprint Planning
Part 2
Sprint Review
Sprint Retrospective
Start Here
Move to
the Right

## Slide 21: Stories in the Product Backlog
Features and requirements are tracked as Stories in the Product Backlog
  Each story must contain a description, priority, and estimate
For this course
(most) STORIES = ASSETS
Product Backlog = Master Task List

## Slide 22: Sprint Planning – Part 1 “The What”
What stories (tasks) are going to be worked on this sprint?

## Slide 23: Sprint Planning – Part II “The How”
Do any of the stories need to be broken into tasks?
If you already decomposed
the game this should
be a simple activity
You now need “volunteers” to work on each task needed for the current sprint

## Slide 24: The Daily Scrum
Remember to Record
Task Progress
Status your progress to the team
Keep track of
what you have done
what you are doing
and what you will be doing

## Slide 25: Sprint Release
Check stuff into D2L
and
Create a marker point in the version control system

## Slide 26: Sprint Review/Demonstration
This is your presentation and demo at the end of each sprint

## Slide 27: Sprint Retrospective
The Scrum Team
  Possibly other stakeholders
Purpose
  Evaluate what is and is not working
  Plan ways to improve
  Document lessons learned
  Inspect and Adapt opportunity – for the sake of the Team
Output
  Ways to improve as a team
    May be a change to process
    Can be captured as a Story/Task and added to the product backlog
For this course
This will usually (but not always) be
the teammate evaluations

## Slide 28: Questions?